# Ten-Company Isolation Acceptance Run — Result

Candidate: b676c2d (worker-isolation; approved commit b676c2ddf37512dad0e18c6e812a4dc7e58a12a2) Rollback baseline: 35884ee (35884eeac8314114df924b8dc303ae2bdd64ed25) Batch: 1275 · workspace 3 · framework 18 (36 measures) · 10 companies · list_id = NULL Launched: 2026-10-12 00:15:06 UTC · Completed: 2026-10-12 00:39:38 UTC · wall ≈ 24.5 min Author/operator: Andy Howard

## Verdict: PASS

This was the single authorized acceptance run of the worker-isolation candidate in production. It met the agreed pass bar in full: 10 / 10 first-attempt completions, every company ≤ 35 min from claim, zero retries, zero systemic stop conditions. Under the pass rule (10/10 first-attempt completions, each ≤ 35 min from claim, any retry voids the pass), the run passes on every count.

Per the explicit reporting requirement, the two acceptance dimensions are reported separately: Section A covers ten-company completion; Section B covers isolation reliability. They are independent measurements and are not conflated.

No rerun, no retry, and no further change was made. The run passed, so no rollback is warranted — WORKER_ISOLATION_ENABLED=true remains in place on the worker service as the new normal operating state. The session is paused after this report.

## 0. Deployment facts (what was in force during the run)

The candidate was deployed by setting a single environment variable on the worker service only, with no code, settings, replica, or schema change.

Exactly-one-variable-change proof. A value-hash snapshot of every worker variable was taken before and after the change (/tmp/worker_vars_before.json vs after). The diff is exactly one addition:

|  | Before | After |
| --- | --- | --- |
| Worker variable count | 67 | 68 |
| Added | — | WORKER_ISOLATION_ENABLED=true |
| Every other operating variable | byte-identical | byte-identical |

Explicitly confirmed unchanged (byte-identical before/after): WORKER_CONCURRENCY, LLM_MAX_CONCURRENCY, ADAPTIVE_CONCURRENCY_ENABLED, ADAPTIVE_CONCURRENCY_MIN, INCOMPANY_FETCH_CONCURRENCY, and all remaining operating settings. The app service was not touched: WORKER_ISOLATION_ENABLED is confirmed absent on the app service (isolation is on the worker only, as required).

Deployment that served the run. The flag change triggered worker redeploy cf79e5a7: status SUCCESS, commitHash b676c2ddf, branch main, 2 / 2 instances RUNNING. The prior worker deploy (4531dcee) was removed. origin/main confirmed at b676c2d.

Code path exercised (confirmed by source, not inference). server/worker.ts:415 dispatches (isolationEnabled() ? runPipelineIsolated : runAnalysisPipeline)(...). isolationEnabled() returns process.env.WORKER_ISOLATION_ENABLED === "true" (server/lib/job-isolation.ts:36-37), which is now true, so runPipelineIsolated is the live path. It forks server/lib/job-child.ts per job with CIQ_PROCESS_ROLE=job-child, CIQ_ISOLATED_CHILD=1, and a per-child PG_POOL_MAX budget (job-isolation.ts:247-252). The parent process runs startRuntimeDiag("worker"), so the role=worker [DIAG][event-loop] lines in the logs are parent health — i.e. the health of the process that owns BullMQ lock renewal.

Launch path. The run was enqueued via POST https://companyiq.online/api/admin/resume-analysis (ADMIN_TOKEN-protected) with {"workspaceId":3,"frameworkId":18,"companyIds":[147,148,158,257,1063,1486,1533,2004,2682,2696]}. Response: {"success":true,"batchId":1275,"enqueued":10,"requested":10}. This endpoint runs the same enqueue code path as normal operation (createBatchRun + createAnalysisJobs + addBatchJobs) and produces a batch definition identical in shape to the baseline batch 1274 (list_id = NULL, same workspace/framework/company set). The BullMQ analysis queue was resumed from its gate-time pause immediately before launch (isPaused() true → false; wait/active/delayed/ prioritized/paused all 0 at launch).

## Section A — Ten-company completion (first-attempt, wall-clock)

Result: 10 / 10 completed first-attempt, 0 failed, 0 retries, every company within the 35-minute budget. batch_runs 1275: status=completed, completed=10, failed=0, started 00:15:06, completed_at 00:39:38 (total wall ≈ 24.5 min).

| Company | ID | Outcome | Attempts | Completion (UTC) | ≈ min from claim |
| --- | --- | --- | --- | --- | --- |
| ADANI ENTERPRISES LIMITED | 147 | Completed | 1 | 00:24 | ~9 |
| MAPFRE, S.A. | 148 | Completed | 1 | 00:27 | ~12 |
| 3I GROUP PLC | 158 | Completed | 1 | 00:32 | ~17 |
| MONSTER BEVERAGE CORPORATION | 257 | Completed | 1 | 00:28 | ~13 |
| EMAAR PROPERTIES (P.J.S.C) | 1063 | Completed | 1 | 00:38 | ~16 |
| Sumitomo Metal Mining Co., Ltd. | 1486 | Completed | 1 | 00:38 | ~23 |
| TEVA PHARMACEUTICAL INDUSTRIES LIMITED | 1533 | Completed | 1 | 00:27 | ~12 |
| Yangtze Optical Fibre and Cable | 2004 | Completed | 1 | 00:36 | ~21 |
| Netflix Inc. | 2682 | Completed | 1 | 00:27 | ~12 |
| ExxonMobil Corporation | 2696 | Completed | 1 | 00:39 | ~12 |

First-attempt completions: 10 / 10. Maximum per-company time ≈ 23 min (Sumitomo) ≤ 35 min. Retries: 0. Every job carried attempt = 1 in the database; no job was re-claimed to attempt 2. The pass rule is met on all three of its conditions (10/10, all ≤ 35 min, no retry).

Topology note (unchanged, as required). Effective claiming concurrency at launch was 8 = 2 actively-running worker replicas × WORKER_CONCURRENCY 4. The worker service is configured numReplicas = 3, but only 2 instances were actually running — the identical topology to the baseline run, left deliberately UNCHANGED per the no-replica-change constraint. Eight companies were claimed immediately; Emaar (1063) and ExxonMobil (2696) waited for a free slot and were picked up as earlier companies finished. This is slot-wait under the fixed concurrency, not a queue backlog, and it is bounded — both waiting companies completed first-attempt within budget.

## Section B — Isolation reliability (worker health under full load)

This section measures only the thing the isolation change was designed to fix: whether the parent process that owns BullMQ lock renewal stays healthy while a full load of heavy jobs runs. It is reported independently of the completion metrics above.

B.1 — Parent event-loop stays flat under full load (the empirical isolation signature). Throughout the run the parent [DIAG][event-loop] lag was p50 / p99 / max ≈ 0–5 ms, with RSS steady at ~145–151 MB. The pipeline CPU work now runs in forked children, so the parent loop is no longer monopolised by job work. One transient spike was observed at 00:39:50 (p99 = 80 ms / max = 579 ms / rss = 855 MB) coinciding exactly with batch completion and child teardown; it returned immediately to 0/0/2 ms and 0/0/1 ms on the next samples. It is a momentary teardown artefact, not a stall.

B.2 — Lock renewal clean; no stalled redelivery. [DIAG][bull-lock] shows locks renewed cleanly every ~75 s, with stalledCounter = 0 and attemptsStarted = 1 for every job. There was no lockRenewalFailed, no “could not renew lock”, and no stalled-redelivery event anywhere in the run.

B.3 — Zero systemic failures. A regex scan of the worker deployment logs for the full systemic- failure class (lock lost/loss, stalled moved/redelivered, stalledCounter=[1-9], quarantine, SIGKILL, child died/exit, worker died) returned a count of 0. No [WORKER-ISOLATION] warn/error lines were emitted — the quarantine, timeout, and kill paths were never hit.

B.4 — No child deaths / no quarantine. No forked child exited abnormally and the quarantine-recovery path (which was explicitly not to be invoked) was never reached. All 10 jobs ran to completion in their first-attempt child process.

### Before/after contrast (same ten companies, same topology)

| Dimension | Baseline 35884ee — batch 1274 (FAIL) | Isolation b676c2d — batch 1275 (PASS) |
| --- | --- | --- |
| Parent event-loop lag under load | p99_lag_ms up to 36 219, climbing; loop blocked tens of seconds | p99 / max ≈ 0–5 ms, flat |
| Worker RSS | ~1.2 GB on the stalled replica | steady ~145–151 MB (parent) |
| BullMQ lock renewal | lockRenewalFailed on 158 & 2696; since_renew ~20.8 min ≫ 5-min TTL | clean every ~75 s, stalledCounter=0 |
| Stalled redelivery / retry | MAPFRE (148) silently re-claimed to attempt 2 — voided pass | none — every job attempt=1 |
| First-attempt completions | 1 / 10 (only Adani) | 10 / 10 |
| Systemic stop condition | S5 fired (lock loss / stalled redelivery) → run cancelled | 0 systemic conditions |
| Post-cancel teardown | [DIAG][post-close-op] writes for ~9 min; permits did not drain | n/a (clean completion); children torn down at batch end |

The baseline failed at exactly the point this run proves healthy: the un-isolated parent loop was monopolised by synchronous pipeline CPU work, which starved Redis I/O and BullMQ lock renewal, which lost locks and triggered stalled redelivery. With pipeline work forked into isolated children, the parent loop stays flat, locks renew cleanly, and no job is ever declared stalled. This is the first run on the isolated candidate (not a prohibited rerun of the baseline) and the mechanism is confirmed by direct runtime evidence, not by a single clean pass alone.

## Status

Run PASSED. This was the one authorized acceptance run; no rerun, no retry, and no further test will be launched. The isolation flag (WORKER_ISOLATION_ENABLED=true, worker service only) remains enabled — the run passed, so the rollback procedure (set the flag false; no schema rollback) was not invoked, as rollback is reserved for a systemic failure that did not occur. The analysis queue is resumed (normal operating state). Operator session paused — no further action without separate approval.