# 25-Company Validation Run — Plan (PREPARED, NOT LAUNCHED)

Status: this is a proposal. Nothing is launched. No code, replica, or configuration change is made by this document. The run is described so cost/time boundaries and stop rules are agreed before any launch. Launch requires an explicit, separate go-ahead.

## 1. Purpose

Validate the already-accepted worker-isolation build at ~2.5× the ten-company acceptance scale, on the unchanged build and the actual two-worker configuration, to confirm isolation reliability and pipeline completion hold on a larger, independent roster.

## 2. Fixed configuration (unchanged from batch 1275)

| Parameter | Value |
| --- | --- |
| Build / SHA | b676c2ddf37512dad0e18c6e812a4dc7e58a12a2 (no change) |
| WORKER_ISOLATION_ENABLED | true (remains enabled) |
| Worker replicas | 2 (unchanged) |
| Concurrency / replica | 4 → 8 execution slots total (unchanged) |
| LLM permit pool | max = 8 (unchanged) |
| Framework | 18 (“AI Management”, 36 measures) |
| Workspace | 3 |
| Per-job watchdog | existing JOB_TIMEOUT_MS / pipeline deadline (unchanged) |

No migration, backfill, dedup, db:push, tuning, or replica change is part of this plan.

## 3. Roster

Proposed roster: list_id = 7 (“25 companies”), exactly 25 members, company_ids 9–30 and 2566–2568 (CSX, Magna, Southern Co., S&P Global, Martin Marietta, Darden, BCE, Stryker, Amphenol, Aflac, Celestica, Dominion, Power Assets, BNP Paribas, ABB, AXA, Otsuka, Aristocrat, Associated British Foods, BT Group, Idemitsu Kosan, Barratt Redrow, Coterra Energy, J M Smucker, FactSet).

This cohort is independent of the ten-company acceptance set (147, 148, 158, 257, 1063, 1486, 1533, 2004, 2682, 2696) — no overlap — which strengthens validation by exercising fresh corpora rather than re-scoring known-good companies. It also avoids corpus-pinning to the acceptance set.

Roster must be re-confirmed at launch time. If the list membership has changed, or a different 25-company set is preferred, the roster is finalised then; this plan fixes the size (25) and the source list as the default, not a frozen id-list.

## 4. Expected work

- Jobs: 25, each the full framework-18 pipeline (36 measures).

- Expected measure results: 25 × 36 = 900 scored rows at completion.

- Expected snapshot: one immutable analysis_results row, companies_count = 25.

## 5. Cost boundary

Derived from batch 1275 actuals (mean $0.405/company, observed range $0.3651–$0.4520):

| Basis | 25-company estimate |
| --- | --- |
| Central (mean $0.405 × 25) | ≈ $10.1 |
| Band (min–max per-company × 25) | $9.1 – $11.3 |
| Proposed hard cost ceiling | $14.0 (≈1.4× central) |

The $14 ceiling absorbs a heavier/longer roster and more provider fallbacks than the acceptance set saw. Stop rule S3 (below) enforces it.

## 6. Time boundary

Ten-company batch 1275 ran 24m 32s wall across effectively 2 slot-waves (8 immediate + 2 queued). 25 jobs over 8 slots ≈ 3.1 waves. Observed per-job execution ranged 9m 34s – 23m 40s (mean ≈ 15m).

| Basis | 25-company estimate |
| --- | --- |
| ~3–4 waves × ~15m mean | ≈ 45 – 70 min wall |
| Proposed hard wall-clock ceiling | 90 min |

Per-job watchdog remains the existing deadline (unchanged); the wall-clock ceiling is a monitoring stop rule (S2), not a new timeout setting.

## 7. Stop rules (decided before launch)

Monitoring is read-only observation of the same DB tables and worker logs used for batch 1275. If any rule trips, stop/cancel the batch, then verify child + permit settlement (no [WORKER-ISOLATION] quarantine residue; [DIAG][llm-permits] returns to held = 0, waiting = 0) before any further action. Isolation reliability is judged separately from completion throughout.

| ID | Condition | Action |
| --- | --- | --- |
| S1 — Isolation breach | Any [WORKER-ISOLATION] quarantine, withheld-permit, or forced-kill (SIGTERM/SIGKILL) line, or permits fail to return to 0 (leak) | Stop immediately. Capture logs. Do not retry. This is the primary gate — isolation reliability failure overrides completion. |
| S2 — Wall-clock overrun | No batch completion by 90 min wall, or no job state progress for > 40 min (stall) | Stop/cancel; verify settlement; report as INCONCLUSIVE (a genuine stop condition is evidence, not a failure). |
| S3 — Cost overrun | llm_usage_events cumulative cost for the batch exceeds $14.0 | Stop/cancel; verify settlement; report spend at stop. |
| S4 — Failure rate | ≥ 2 jobs reach failed, or any job exhausts retries | Stop/cancel; capture failing attempt_ids + logs; verify settlement. |
| S5 — Completeness shortfall at completion | Batch reports completed but measure_scores < 900 rows, or any company ≠ 36, or any null/abstained not explainable as legitimate “no information” | Do not accept; flag the shortfall; keep snapshot for inspection. |
| S6 — Provenance/snapshot defect | Snapshot not written, not immutable, or companies_count ≠ 25; or attempt_id inconsistency within a company | Flag; do not accept. |

Reporting discipline on stop: an S2 timeout or any genuine stop condition is reported as INCONCLUSIVE with the evidence captured, not silently as a failure, and completion-time observations (e.g. the parent-RSS spike from §3.3 of the addendum) are recorded as observations, not diagnoses.

## 8. What to watch (carried from batch 1275 observations)

- Parent-RSS completion spike (addendum §3.3): instrument whether it recurs and whether magnitude scales with roster size. Observation only.

- Browser-render Cannot fork pressure (addendum §3.4): browser-subprocess limits may rise with more concurrent renders at 25 companies. Watch; not a job-level failure unless it blocks completion.

- Parent RSS vs container memory: still only parent RSS is instrumented; container/child memory remains uninstrumented (labelling caveat stands).

- 8-slot ceiling: 25 jobs will queue ~17 behind the first 8; queue-wait tail will be longer than batch 1275. Expected and benign — distinguish queue wait from execution time when reading results.

## 9. Launch checklist (for the future go-ahead — do NOT act now)

- Confirm HEAD still b676c2d…; confirm 2 replicas × concurrency 4; confirm WORKER_ISOLATION_ENABLED=true.

- Confirm/finalise the 25-company roster (default list_id = 7).

- Confirm framework 18, workspace 3.

- Start monitoring (read-only) for S1–S6 before enqueue.

- Enqueue the single 25-company batch. (This step only on explicit go-ahead.)

- On completion or any stop rule: run the same completion-addendum queries (completeness, provenance, snapshot, costs, timing) and the isolation-reliability checks, reported separately.

This plan launches nothing. It fixes scale (25), roster source, cost ceiling ($14), wall ceiling (90 min), and stop rules S1–S6 so a later run is bounded and decision-driven.