# CompanyIQ v3 — Rollback + Surviving-Solutions Backlog

2026-10-07. Rollback commit ee3180c (tree == last-known-good 43f35ede, 2026-10-05).

## 1. What was rolled back and why

Last-known-good = 43f35ede (2026-10-05 14:43). Database batch_runs proves full 50-company batches ran 50/50/0 as recently as batch 1201 (completed 2026-10-06 11:50). The first broken batch was 1202 (2026-10-06 19:02, 48/50 failed). The break therefore deployed between ~11:50 and ~18:00 on 10-06 — the discovery-expansion work, not the 14-Sep recordLlmUsage commit (that earlier hypothesis is retracted; the DB-pool layer held during the failures — 0 heartbeat failures in batch 1235).

7 commits reverted (43f35ede..f0ad1f1):

| commit | time (UTC) | subject |
| --- | --- | --- |
| 42e7ddf | 10-06 14:26 | discovery C/D/E: variants=4 + deep-num, analyst/factbook PDF query, known-doc URL seeding |
| 401ed91 | 10-06 14:26 | docs only (Proposal A draft) — no code |
| fe26685 | 10-06 17:31 | Proposal A: issuer-domain PDF sweep + post-fetch aboutness |
| aba322c | 10-06 21:21 | reject non-issuer aggregator domains; env-tunable search timeout |
| bb8e08b | 10-06 23:25 | fix worker-stacking restart loop (one replica claimed all 50) |
| 88fb278 | 10-07 10:16 | decouple issuer-sweep depth from DISCOVERY_DEEP_NUM |
| f0ad1f1 | 10-07 18:38 | llm-usage: batched inserts through dedicated pool |

Root cause (evidence-based): Proposal A’s issuer-domain PDF sweep fires far more site: search queries per company. Under 20-way concurrency this overwhelmed the search providers → broken batch 1235 logged 47× timeout of 8000ms (SerpAPI 26, Serper 22) → 20-min discovery timeout → company fails. Isolation tests: single Serper call 1.3s, single SerpAPI call 12.8s (intrinsically slower than the 8s client timeout). Both provider accounts have credit and report no issues, so this is contention/latency, not quota.

Variables: No destructive changes needed. WORKER_CONCURRENCY=10 is the baseline. The knobs DISCOVERY_DEEP_NUM, ISSUER_SWEEP_MAX, ISSUER_SWEEP_SITEMAP, SEARCH_TIMEOUT_MS are inert after rollback (verified: the good commit’s code does not read them).

Reversibility: prior state preserved on branch pre-rollback-20261007.

## 2. Verification (batch 1236 — same 50 companies as the last-good batch 1201)

- Both app + worker deployed ee3180c → SUCCESS.

- Search-timeout storm eliminated: 0 timeout of 8000ms (vs 47 in 1235), 0 Discovery timeouts, 0 connection timeouts.

- 6 companies completed, 0 failed at ~26 min (PEARSON 47, MAHINDRA 44, PNC 36, SCHWAB 28; POWER FINANCE 0 and NVR 0 are legitimate “no evidence” completions). Batch still running healthily toward full completion — heartbeats fresh, DB pool idle.

## 3. Surviving solutions backlog (to re-apply one by one)

### KEEP — re-apply (valuable)

- Per-provider search rate-limiter + SerpAPI circuit-breaker (NEW — the enabling fix; do this FIRST). Today SEARCH_RATE_LIMIT (discovery.ts L1008–1052) is a single global token bucket (8 tokens, refill 4/s) shared across both providers, and one token is held across the Serper→SerpAPI fallback (up to ~16s). Needed: separate per-provider budgets; a breaker that de-ranks/skips SerpAPI when its latency exceeds the client timeout; and either raise SerpAPI’s client timeout or stop using it as synchronous failover. This is the prerequisite that makes the discovery-quality work below safe to re-introduce.

- llm-usage batched inserts (f0ad1f1). Self-contained; it did its job (DB pool held through the failures). Low risk. Re-apply.

- Worker-stacking restart-loop fix (bb8e08b). Genuine worker bug — stopped a replica from claiming all 50 jobs at once on restart. Independent of the search issue. Re-apply.

- Cross-brand aggregator-domain rejection (aba322c, part 1). Improves discovery precision; independent of query volume. Re-apply. (The env-tunable search-timeout knob in the same commit is neutral — keep it but don’t rely on it as a fix.)

- Proposal A — issuer-domain PDF sweep + post-fetch aboutness (fe26685, 88fb278). High discovery-quality value, but it was the regression. Re-apply only after #1, and stage it: land the sweep behind the rate-limiter, watch the search-timeout count stay at 0, then enable aboutness.

- Discovery C/D/E (42e7ddf). Mixed: known-doc URL seeding (E) is cheap (direct URLs, not searches) — safe. Query-variant expansion (C) and analyst PDF query (D) add search volume — gate them behind #1 and add incrementally, measuring the timeout count each time.

### DISCARD — did not help (masked or wrong target)

- WORKER_CONCURRENCY throttle 10→3. Masked load, didn’t fix; trades throughput (rejected). Already restored to 10.

- pgbouncer worker routing. Evidence showed the DB pool was not the live blocker. Demote to optional future hardening, not a fix.

- Env tuning of DISCOVERY_DEEP_NUM / ISSUER_SWEEP_MAX / ISSUER_SWEEP_SITEMAP / SEARCH_TIMEOUT_MS. Knobs for the reverted code, not fixes. Inert now.