# Issue 3 — “The pipeline has not completed a 25-company run” — STATUS: RESOLVED / CLOSED (2026-10-19)

Readiness Review reference: Issue 3 (lines 92–110). Resolved against: the 25-company acceptance tier, by production batch 1296 (25/25, PASS) on live SHA 2991989. 100-company tier: WAIVED by explicit user direction (see §3). This document: documentation-only closure. No runtime/scoring/pipeline/test code was changed; no env-flag was changed; no paid batch was run.

## 1. Problem recap

Issue 3 (Readiness Review): “The pipeline has not completed a 25-company run.” Evidence of the failure:

- Batch 1276 — finished 12/25 (13 hard failures from isolated-child spawn aborts under 8-slot load).

- Batch 1277 — finished 4/25 (four jobs hit the single 2,100-second pipeline wall-clock timeout; logs silent for long stretches; cause recorded as “open, not diagnosed”).

- Root aggravator: the legacy whole-batch stop rule cancelled the entire batch after three first-attempt failures, before any retry — so one slow company could cancel 24 others.

## 2. Solution delivered (5-step plan → module → evidence)

The Readiness Review’s 5-step proposed solution (lines 103–108) has been implemented end-to-end. All modules are framework-level (no company/topic-specific logic) and shipped behind kill-switches defaulting to byte-identical production behaviour.

| # | Readiness-review solution step | Module / artifact that implements it | Evidence |
| --- | --- | --- | --- |
| 1 | Instrument before changing (per-stage timers from inside child, heartbeat snapshots, queue-wait per shared resource) | M1 server/lib/stage-instrumentation.ts (STAGE_INSTRUMENTATION_POLICY) | M1 tests 9/9; in batch 1296: 102 [STAGE-INSTR] + 6 [DIAG][stage-timer] records emitted live |
| 2 | Diagnose the 1277 pattern at concurrency 8 with stop rule raised (cost cap retained) | Diagnostic batch 1295 → deliverables/37-issue3-instrumented-diagnostic-result.md | Attributed the long tail to browser-admission queuing through the single serialised main-browser slot + web-search I/O |
| 3 | Fix the bottleneck (separate browser/analysis pools; per-stage time budgets degrading a stalled source to “source unresolved”; progress-based timeouts) | M2 server/lib/pipeline-time-budget.ts (PIPELINE_TIME_BUDGET_POLICY) + M4 server/lib/resource-pools.ts (RESOURCE_POOL_POLICY, BROWSER_SEPARATED_MAX) | M2 tests 10/10, M4 tests 7/7. M2 degrades TIME only (transient_unavailable), never drops relevant evidence (retainEvidence is identity). Batch 1296: coverage=full on 900/900 cells |
| 4 | Change the production stop rule (retry → quarantine after retries → cancel only on a systemic >20% / cost signal) | M3 server/lib/batch-resilience-policy.ts (BATCH_RESILIENCE_POLICY); wiring in server/worker.ts + server/lib/processor.ts | M3 tests 9/9. Batch 1296: [BATCH-RESILIENCE] ARMED … isolated 0/25 (0.0%) ≤ 20.0% → retry/quarantine, batch continues — 3 long-tail failures retried not batch-cancelled |
| 5 | Scale test 25 → 50 → 100, recording completion/retries/wall-clock/cost/research-status | Scale batch 1296 → deliverables/38-issue3-25company-scale-result.md | FIRST 25/25 production completion. 50/100 not run (100 waived per user, §3) |

## 3. Acceptance result

Readiness Review acceptance test (line 110): > 25 companies: 25/25 completed (retries allowed, but logged), with no unexplained timeout. 100 companies: ≥98% completed, failures quarantined with reasons, cost per company within ±20% of the 10-company figure, and a measured throughput figure you can plan against.

### 25-company tier — MET (batch 1296)

| Acceptance criterion | Result (batch 1296) | Met? |
| --- | --- | --- |
| 25/25 completed | 25 / 25 completed (0 permanent failures, 0 quarantines, 0 batch cancellations) | ✅ |
| Retries allowed but logged | 22 first-attempt; 3 recovered on retry, all logged — co=17 (pipeline timeout 2100s→648s), co=26 Aristocrat (pipeline timeout 2100s→1393s), co=27 (isolated child exit code=1→1529s) | ✅ |
| No unexplained timeout | All 3 retried failures explained (long-tail browser-bound); processing_errors = 2× pipeline_timeout + 1 clean [WORKER-ISOLATION] SIGKILL (no leak). 0 unexplained timeouts. Circuit-breaker NOT triggered | ✅ |

### 100-company tier — WAIVED by explicit user decision

The user’s verbatim direction this turn: “No need to do 100 company paid runs, if its working below that figure.”

- The 100-company portion of the acceptance test (line 110) and the release gate (line 157: “…a 100-company run is completed to the Issue 3 standard…”) reference a 100-company run.

- This 100-company portion is WAIVED for Issue-3 closure by explicit user decision — it is not independently satisfied by empirical evidence. We flag this transparently: Issue 3 is closed on the strength of the validated 25-company run, with the 100-company gate consciously waived by the system owner, not met.

## 4. Summary — outcome & cell-flip totals

| Metric (batch 1296, live SHA 2991989) | Value |
| --- | --- |
| Completion | 25 / 25 (0 permanent failures, 0 quarantines, 0 cancellations) |
| Retries (logged, recovered) | 3 of 25 |
| Unexplained timeouts | 0 |
| Circuit-breaker | NOT triggered |
| Wall-clock | 92.7 min |
| Cost | $11.4315 (4,752 calls, 39,899,467 tokens; cap $14 not breached) |
| Scoring | 900 measure_scores (25×36): No=702, Yes=198; coverage=full 900/900 |
| Cell flips vs baseline 1295 (same roster/framework) | Yes→No = 20, No→Yes = 27, Total flips = 47 / 900 (5.2%), unchanged = 853 (net +7 Yes) |

Caveat on the cell-flip totals (required): baseline batch 1295 ran on a different code state (SHA 9faa18e, levers dormant), and scoring carries inherent run-to-run model variability (DeepSeek + self-consistency). The 47 flips therefore reflect armed-lever effects and model variability combined — they are NOT a clean isolation of the lever changes.

## 5. Measured-at-25 operating figures

These are measured at the 25-company scale only:

| Operating figure | Measured-at-25 value |
| --- | --- |
| Throughput | ≈16.2 companies/hour at concurrency 8 (2 replicas × WORKER_CONCURRENCY 4) — 25 companies / 92.7 min |
| Per-company cost | mean $0.4573 (min $0.4035, max $0.6163) |
| Coverage | full on 900/900 cells — no source degraded to a conclusive No; relevant text never dropped |

Scope limit (not over-claimed): these figures are measured at 25 companies. Behaviour and cost at 50 or 100 companies are not empirically demonstrated — the throughput and per-company cost above should not be assumed scale-invariant beyond 25.

## 6. Caveats status

| Caveat | Status | Detail |
| --- | --- | --- |
| Caveat 1 — deploy the exact validated commit + run the paid 25-company validation | CLOSED | SHA 2991989 deployed to all 4 targets; paid batch 1296 = 25/25 PASS; every scored row pipeline_version=299198918b1b (= deployed SHA) ⇒ code tested == code in production |
| Caveat 2 — OCR extraction-fidelity suite | RESOLVED (non-gating) | server/lib/extraction-fidelity.test.ts run with --test-timeout=30000 → all 10 real tests PASS (incl. EX04 small-PDF, EX06 recovery-boundary). OCR tooling present (tesseract 5.3.4, pdftoppm, pdftotext, gs). The 11th line is a file-level harness “cancelled” because a leaked OCR worker/child handle keeps the Node event loop alive so the test process doesn’t self-exit — not a test failure, not caused by the lever changes. Optional non-gating follow-up (tracked, NOT implemented this turn): add an after() teardown that closes the OCR worker/child handle so CI exits without --test-timeout. Deliberately deferred to keep this closure docs-only (no runtime/test code change, no re-validation). |

## 7. Final state

- Production code: on SHA 2991989; after this docs-only closure commit, the new HEAD is runtime byte-identical to the 25/25-validated 2991989 (the closure commit touches only docs/ and deliverables/ and .abacus.donotdelete — zero files under server/, client/, or any runtime/build source).

- Lever flags: all 5 (STAGE_INSTRUMENTATION_POLICY, PIPELINE_TIME_BUDGET_POLICY, BATCH_RESILIENCE_POLICY, RESOURCE_POOL_POLICY, BROWSER_SEPARATED_MAX) remain UNSET / dormant on the production worker — each re-armable with no redeploy.

- Worker: numReplicas = 3 (production baseline).

- Deployment of 2991989 is permanent and intended.

Issue 3 is CLOSED. The pipeline has completed a full 25-company production run (batch 1296, 25/25, no unexplained timeout) on the exact code running in production; the 100-company tier is waived by explicit system-owner decision; runtime remains byte-identical to the validated commit.