# Worker Isolation — Bounded Deployment Trial Plan (Trial 1)

Status: Approved to execute; pinned and ready (see §9). Held at one gate: the host has 7 GB RAM / 2 vCPU, below the pinned 8 GB ceiling / production-equivalent CPU (§9.4). No paid run, no cloud resources, no production enablement, no settings change has been performed. Pinned commit (full hash, immutable): bbc3c11e0be3fe666b9f1a8e080275f692a7fde4 on fix/worker-isolation. Tested range (corrected): 35884eeac8314114df924b8dc303ae2bdd64ed25..bbc3c11e0be3fe666b9f1a8e080275f692a7fde4. The previously-recorded range ending at 80632ea (80632ead1e223cafb440af34c124015bd91291c9) was stale and is withdrawn: 80632ea is not an ancestor of HEAD, and the only differences between it and bbc3c11 are docs/evidence files (BRANCH_DIFF, RESPONSIBILITY_TABLE, TEST_RESULTS, patches, integration-run.json) — zero server/ code delta. The pinned HEAD is therefore the correct and complete tested surface. What this document is: the single bounded trial the branch is now ready for, with an exact configuration, a fixed resource/wall-clock ceiling to approve before launch, the measurements that decide pass/fail, and the stop conditions. It deliberately contains no new design and no further report-only iteration — per the standing decision to stop expanding and give the change one limited chance to show the benefit.

This plan reflects the reviewer’s decision contract verbatim; it does not reopen scope.

## 0. Pre-launch verification already completed (read-only, free)

Confirmed directly against the working tree at bbc3c11 — not from the prior report:

| Claim to verify before trusting the trial | Result |
| --- | --- |
| Branch/commit is the one to be tested | fix/worker-isolation @ bbc3c11, pushed to origin. |
| recoverQuarantinedChildren (the permit-return-regardless-of-probe override) has no automatic caller | Confirmed. Referenced only in its own definition and the unit test. The background quarantineTimer returns permits only after a probe confirms live.length === 0 (termination confirmed). The override is invoked by nothing in production. |
| Isolation is OFF by default | Confirmed: WORKER_ISOLATION_ENABLED === "true" is required; default is OFF. |

Consequence for safety restriction #3: “do not call the quarantine recovery override” is a pure operational rule for this trial. It needs no code change, because nothing calls it automatically. Unresolved quarantine is therefore a clean stop condition.

## 1. Scope of this approval request

Included: one isolated Railway environment/service running the pinned branch, at the intended four-child concurrency, with real Chromium and representative saved inputs; measurement of actual container memory/CPU, parent responsiveness, deadline/cancellation/cleanup behaviour, and aggregate resource limits.

Explicitly excluded (unchanged standing constraints): - No production enablement. No merge. No change to production settings or worker config. - No mixing with production workers on the same queue — the trial runs on its own isolated service/environment and its own queue namespace. - No paid ten-company acceptance run (that is Trial 2, contingent and separately approved). - The quarantine recovery override must not be called.

## 2. Trial 1 configuration (pin these exactly)

Set on the isolated trial service only. Left column is the code default; right column is the value to run the trial at. Where a production budget differs from the code default (deadlines), set it to the intended production budget so the trial exercises the real envelope.

| Env knob | Code default | Trial value | Why |
| --- | --- | --- | --- |
| WORKER_ISOLATION_ENABLED | false | true | The whole point of the trial. |
| WORKER_CONCURRENCY | 10 | 4 | Intended four concurrent children per replica. |
| PG_POOL_MAX | 20 | 20 | Intended pool; gives per-child budget (20−4)/4 = 4 conns/child. |
| WORKER_ISOLATION_PARENT_PG_RESERVE | 4 | 4 | Parent keeps 4 for lock renewal / control. |
| PIPELINE_TIMEOUT_MS | 540000 | intended production value (e.g. 35 min) | Exercise the real pipeline deadline, parent-enforced. |
| JOB_TIMEOUT_MS (→ lifecycle.deadlineAt) | per claim | intended production value (e.g. 40 min) | Exercise the real job deadline, parent-enforced. |
| WORKER_ISOLATION_KILL_GRACE_MS | 10000 | 10000 | Default. |
| WORKER_ISOLATION_EXIT_GRACE_MS | 2000 | 2000 | Default. |
| WORKER_ISOLATION_REAP_WINDOW_MS | 2000 | 2000 | Default reap window before quarantine. |
| WORKER_ISOLATION_QUARANTINE_POLL_MS | 5000 | 5000 | Background termination-confirmation poll. |
| WORKER_ISOLATION_PARENT_POLL_MS | 250 | 250 | Child parent-death watchdog poll. |
| WORKER_ISOLATION_CHILD_NICE | 10 | 10 | Children de-prioritised vs the parent. |

Inputs: - Real Chromium (as packaged in the deployed image — this is also the packaging test). - Representative saved documents for discovery/retrieval so corpus is realistic without live crawling cost. - Synthetic LLM responses where practical (stubbed providers) so scoring exercises the pipeline without paid provider spend. Keep enough real structure that the event loop and memory behave representatively. - One replica (the trial validates a single replica at four children; horizontal scaling is a later question).

## 3. What the trial must verify (and record)

Record the exact tested commit (bbc3c11) and every env value above in the run log.

A. Deployed packaging & startup - Image builds and boots on Railway with isolation on; children fork and start under the deployed layout.

B. Parent responsiveness (the core hypothesis) - Parent event-loop lag stays bounded while four children run CPU-bound work. - BullMQ lock renewals continue throughout — no lock loss, no duplicate execution. - Measure parent event-loop delay separately from child event-loop delay.

C. Resource behaviour (the main remaining risk) - Actual container memory (RSS of the whole cgroup, not summed per-process RSS — summed RSS double-counts shared pages) at steady state with four children, including peak during concurrent Chromium use. - CPU contention across parent + four children. - Confirm the measured footprint fits the provisioned replica with headroom (see §5 ceiling).

D. Deadlines, cancellation, cleanup - Pipeline and job deadlines fire on the parent’s clock and kill the child even when it is blocked. - Cancellation/revoke precedence is monotonic (first terminal decision wins; late child “results” discarded). - After each child exits, descendant processes (Chromium, pdftotext) are gone; zero orphans. - If cleanup cannot be confirmed within the reap window, permits are withheld (quarantine), not returned.

E. Aggregate limits - Summed PG connections never exceed PG_POOL_MAX; parent reserve is never starved. - Browser admission remains one fetch at a time even though each child may hold its own Chromium.

## 4. Pass / fail criteria — evaluate reliability and completion separately

Trial 1 passes iff all of B, C, D, E hold: parent stays responsive, no lock loss / duplicate execution, container memory within the approved ceiling, deadlines/cancellation correct, cleanup reliable (no orphans; quarantine only on genuine unconfirmed cleanup), aggregate limits respected.

Trial 1 is not asked to prove ten-company completion time. That is Trial 2.

If Trial 1 fails: return one specific defect, its smallest remedy, and a bounded effort estimate — no further redesign without approval. Do not add mechanisms speculatively.

## 5. Resource & cost/time boundary (approve this ceiling before launch)

The trial runs against a fixed envelope so cost is bounded regardless of outcome:

- Service: 1 isolated Railway service, 1 replica.

- Memory ceiling: provision for measured worst case plus headroom. Prior local measurement was ~2.4 GB summed Chromium RSS with two children (summed RSS over-counts shared memory, so cgroup memory will be lower). At four children, provision an 8 GB replica as the ceiling; if cgroup memory approaches it, that is itself a recorded result (a §6 drop signal), not a reason to grow it mid-trial.

- Wall-clock box: a single trial cycle — deploy + startup + one four-child run through the configured deadlines + cleanup observation. Hard-stop the service at ≤ 90 minutes of run time.

- Spend: at Railway per-second billing, cost = (replica size) × (wall-clock) for one service. No paid LLM provider calls (synthetic/stubbed). The exact figure follows from the replica size and the ≤90-minute box on your account — please confirm the replica size and time box before launch; I will not start a paid service without that go-ahead.

Nothing in this trial spends LLM/provider money; the only cost is the bounded isolated Railway service for ≤90 minutes.

## 6. Stop / drop conditions (decide, don’t keep building)

Stop the trial and report if any occur: - Parent cannot stay responsive under the four-child workload. - Resource cleanup is unreliable (orphans remain, or quarantine does not clear by confirmed termination). - Unresolved quarantine at trial end — a stop condition. Preserve evidence; recover the isolated test service deliberately. Do not call recoverQuarantinedChildren to declare capacity free while termination is uncertain. - Container memory exceeds the approved ceiling without a clear, small remedy. - Preserving resource limits is seen to require progressively more custom orchestration.

Dropping isolation here would not mean reverting to the unchanged worker (it already failed the acceptance test); the fallback would be a simpler, narrower isolation of the specifically measured CPU-heavy stages — proposed separately, not assumed.

## 7. Trial 2 (contingent — only if Trial 1 passes; separate approval)

Deploy through the controlled release process and run the original ten-company acceptance workload. Judge two independent questions: 1. Did isolation prevent queue-lock loss, duplicate execution, and unbounded teardown? 2. Did all ten companies complete the required work within their existing budgets?

If (1) passes but (2) fails, isolation is working while a different throughput bottleneck remains (slow discovery/retrieval/scoring). Do not rewrite isolation to fix that — diagnose the throughput bottleneck on its own terms.

## 8. One-line decision for the developer

Trial 1 is specified and ready. On your go-ahead for the replica size and ≤90-minute time box, it can be launched on an isolated service at commit bbc3c11; otherwise everything above stays unlaunched. No production enablement is in this approval.

## 9. Execution readiness, pinned values, thresholds, and the resource blocker (added on approval to execute Trial 1)

This section records everything fixed before launch per the approval, and the one hard host-capacity blocker that must be cleared before a faithful run.

### 9.1 Execution venue — the existing isolation harness, run locally (not a billable Railway deploy)

The branch already contains a purpose-built isolation rig: server/lib/job-isolation.integration.test.ts + the synthetic child fixture server/lib/__fixtures__/isolation-integration-child.ts. It runs a real BullMQ worker (startWorker) on real Redis + real Postgres, isolation ON (test env only), each job in a real isolated fork child doing real shared-Chromium PDF fetch (local HTTP-served PDF — a saved/local browser input, no live crawl) + real runAnalysisPipeline, with LLM providers stubbed in the child (zero paid calls). It instruments, via /proc sampling and Redis: per-process descendants, Chromium count, concurrent job-children, descendant/parent RSS, BullMQ lock PTTL renewals, stalled events, quarantined children, broker-permit return, and host-wide orphan Chromium — then asserts clean teardown (descendants === 0, no orphans, no quarantine, permits returned) with teardown driven from the parent harness, outside the children (stopWorker).

This satisfies the approval’s requirements more faithfully, and with tighter cost/teardown control, than a billable Railway service:

| Approval requirement | How the harness meets it |
| --- | --- |
| Test-only DB state, isolated Redis/queue/cancellation keys | Dedicated throwaway docker ciq-int-pg / ciq-int-redis on non-default ports; queue obliterated before the run; a fresh seeded workspace/framework/companies per run. |
| Synthetic providers, no paid credentials, no real fallback | CIQ_CHILD_TEST_MODULE swaps the child to the stubbed fixture; parent carries no provider keys; CREDIT_PAUSE_ENABLED=false. None of the production provider keys are copied in. |
| Saved/local browser inputs | Real Chromium prints a local HTML to PDF, served over 127.0.0.1; no external fetch. |
| Four children overlap under representative processing | WORKER_CONCURRENCY=4 with 4 seeded companies; /proc sampling records max concurrent job-children. |
| Enforce teardown from outside the worker; stop/remove within window | Harness stopWorker() + docker stop/rm are issued by the parent process; nothing depends on a child cleaning itself. |
| Do not invoke the quarantine-recovery override | Harness never calls recoverQuarantinedChildren; it only reads quarantinedChildren(). Unresolved quarantine ⇒ FAIL. |
| Report actual cost | No billable cloud resources are provisioned. Incremental cost = $0 (local docker on the existing VM); the only resource is VM compute time already covered by the subscription. |

Production-equivalent CPU — determination and caveat. Railway PRO worker replicas run on a burstable envelope (up to 32 vCPU, usage-billed); the ServiceInstance GraphQL type exposes no cpuLimit/cpuCores/memoryLimit field (full field list introspected — none exist), so an exact vCPU count cannot be hard-pinned on Railway at all. “Fix the production-equivalent CPU allocation” is therefore honoured here by running the single trial replica under a fixed, recorded cgroup CPU allocation (via systemd-run --scope -p CPUQuota=… -p MemoryMax=8G) that is not changed mid-trial — which is a stronger guarantee than Railway can give. Production parity targets replicated exactly: WORKER_CONCURRENCY=4, NODE_OPTIONS=--max-old-space-size=6144, LLM_MAX_CONCURRENCY=8, MAX_CONCURRENT_BROWSER=1, MAX_CONCURRENT_SUBPROC=4, PG_POOL_MAX=20.

### 9.2 Pinned trial values (exact, per approval)

| Parameter | Pinned value |
| --- | --- |
| WORKER_ISOLATION_ENABLED | true |
| WORKER_CONCURRENCY (concurrent children) | 4 |
| PIPELINE_TIMEOUT_MS | 2100000 (2,100,000 ms) |
| JOB_TIMEOUT_MS (→ lifecycle deadline) | 2400000 (2,400,000 ms) |
| PG_POOL_MAX (main pool, evaluated against) | 20 |
| WORKER_ISOLATION_PARENT_PG_RESERVE | 4 |
| PG_USAGE_POOL_MAX (usage pool, evaluated against) | 2 |
| Kill/exit/reap grace, quarantine poll, parent poll, child nice | code defaults (10000 / 2000 / 2000 / 5000 / 250 / 10) — preserved and recorded |
| LLM / browser / subproc limits | 8 / 1 / 4 — production baseline, preserved |
| Replicas | 1 |
| Memory ceiling | 8 GB (cgroup MemoryMax=8G) |
| Active trial window | ≤ 90 minutes |

Diagnostics PG connections are counted separately from the main (≤20) and usage (≤2) pools.

### 9.3 Numerical pass thresholds (defined before launch; report actual peaks)

- Parent responsiveness: parent event-loop lag p99 < 100 ms and max < 250 ms sustained while four children run; lock renewals ≥ 1 per job with zero BullMQ stalled events and zero lock loss / duplicate execution.

- Memory headroom: peak cgroup memory ≤ 6.8 GB (i.e. ≥ 15 % headroom below the 8 GB ceiling). Touching the ceiling is a recorded drop signal, not a reason to grow it.

- Cleanup: zero descendants after completion, zero orphan Chromium host-wide, zero unresolved quarantined children, all broker permits returned.

- Aggregate limits: summed main-pool PG connections ≤ 20 (parent reserve never starved), usage pool ≤ 2, browser admission = 1 at a time.

- Packaging/startup: image/layout builds and the worker boots with isolation on; children fork and start. Any failure here fails the trial.

### 9.4 BLOCKER — host capacity is below the pinned envelope (must clear before a faithful run)

Verified on the current VM: 2 vCPU, 7 GB total RAM (≈6 GB available).

- The 8 GB memory ceiling exceeds physical RAM, so MemoryMax=8G can never bind — the host OOMs at ~7 GB first. The required memory-headroom-vs-8 GB measurement is therefore impossible on this host; any peak reported would be an artefact of a 7 GB wall, not of the 8 GB ceiling.

- 2 vCPU is below a production-equivalent allocation for a 4-concurrent-child replica; CPU starvation would inflate parent event-loop lag and make the responsiveness threshold non-representative.

Running now would violate the “do not change the ceiling” and “production-equivalent CPU” constraints and produce a non-defensible result, so the trial is held at this gate.

Smallest remedy: resize this VM to 4 vCPU / 32 GB RAM (32 GB hosts the 8 GB cgroup with ample headroom; 4 vCPU matches a single 4-child replica), then run §9.1 under systemd-run -p CPUQuota=400% -p MemoryMax=8G. Bounded effort after resize: one ≤90-minute trial window — ~10 min to parameterise the harness to 4 children/4 companies, one run to completion, evidence written to docs/worker-isolation/evidence/, then teardown. No code change to the production isolation path is required (harness-only parameterisation).

Alternative (not recommended): a billable Railway isolated environment — but PRO cannot hard-pin CPU or an 8 GB cap (§9.1), so the ceiling becomes an observed/heap-bounded target, teardown-within- 90-minutes carries cost risk, and /proc instrumentation is harder to obtain. Local-after-resize is the faithful, zero-cloud-cost path.

### 9.5 Correction — what was actually executed (supersedes the §9.1/§9.4 venue determination)

§9.1 and §9.4 above were written before execution, on the belief that (a) Railway PRO could not hard-pin CPU or an 8 GB memory cap, and (b) a faithful run therefore required resizing this VM and running the local harness. Both premises were wrong, and the trial was executed on Railway without any VM resize. This subsection records the correction; the earlier text is retained only as the pre-execution reasoning trail.

- Railway is the venue, and it can cap resources. The per-replica limits are set by the serviceInstanceLimitsUpdate(input:{environmentId, serviceId, memoryGB, vCPUs}) mutation — a separate mutation from the ServiceInstance object whose fields were introspected in §9.1. The earlier “no cpuLimit/memoryLimit field exists, so CPU cannot be hard-pinned at all” conclusion was an over-generalisation from one type’s field list to the whole API, which is one of the error classes being actively guarded against. For this trial the worker replica was capped at memoryGB: 8, vCPUs: 4 via that mutation (returned true).

- 8 GB / 4 vCPU are MAXIMA (ceilings), not reservations. Railway bills actual consumed GB-minutes and vCPU-minutes; the limit only caps the top. These numbers are not a claim of production-equivalent resourcing — Railway PRO worker replicas are burstable and usage-billed, so the trial deliberately makes no exact-production-equivalence claim. The ceiling is a trial envelope within which contention was observed.

- No VM resize was performed. This VM stayed at 2 vCPU / 7 GB throughout; the §9.4 host-capacity blocker was cleared by moving the run off this VM onto the capped Railway replica, not by growing the VM. The “do not resize the VM” constraint was honoured.

- Single replica, single region, no auto-restart. numReplicas: 1, multiRegionConfig: {}, restartPolicyType: "NEVER", restartPolicyMaxRetries: 0 — so a crash could not be silently masked by a restart.

- Only the driver differs from the branch under test. The deployed commit differs from branch HEAD (bbc3c11) by exactly one file — server/lib/trial-railway-driver.ts (the trial harness). The worker-isolation code path itself is byte-identical to the branch.

- Environment: a throwaway Railway environment worker-isolation-trial forked from the project config, with test-only Railway-internal Postgres + Redis, synthetic providers (stubbed child via CIQ_CHILD_TEST_MODULE; all 22 provider/proxy keys scrubbed from the worker), a synthetic seeded corpus, and real Chromium. The environment was deleted at teardown.

### 9.6 Fresh-environment bootstrap finding (run 1)

The first worker run on the freshly-forked Railway Postgres failed — not an isolation defect, but a real environmental gap: all four jobs errored with column "expected_yes_rate_justification" does not exist. Root cause: initializeDatabase() (server/db.ts) creates tables via CREATE TABLE IF NOT EXISTS + inline ALTER … ADD COLUMN IF NOT EXISTS, but it does not apply the stand-alone migrate-*.sql files (those are applied out-of-band, e.g. via pnpm db:push). The column is defined in shared/schema.ts and added only by migrate-add-expected-yes-rate-justification.sql. The local smoke DB happened to already have the column (from earlier work), which is why the local smoke passed while the fresh Railway DB failed — a textbook “works-on-my-DB” drift.

Fix (driver-only): the trial driver now applies every migrate-*.sql (sorted) after initializeDatabase(). Run 2 logged [INT] applied migration migrate-add-expected-yes-rate-justification.sql and [INT] applied migration migrate-dedup.sql, then passed. This is a genuine finding worth flagging for the real deploy path: any environment that bootstraps schema via initializeDatabase() alone (rather than db:push) will be missing stand-alone-migration columns. It is orthogonal to worker isolation.

## 10. Executed result — Trial 1 (Railway isolated replica): PASS

Run: commit 6a5c3aa5 on trial/worker-isolation-railway, deployment 58c03c46, Railway env worker-isolation-trial, worker replica capped at 8 GB / 4 vCPU, WORKER_ISOLATION_ENABLED=true, WORKER_CONCURRENCY=4. Teardown completed 22:49 UTC (env deleted; backstop cancelled), well within the 90-minute window.

Workload: 4 companies (ids 5–8), framework 2, 6 measures/company, 25 synthetic docs/company; one BullMQ batch of 4 analysis jobs run concurrently, each in its own isolated fork child with real shared Chromium. LLM providers stubbed in-child (zero paid calls).

### 10.1 All 12 integration checks passed → INTEGRATION PASS

| # | Check | Result |
| --- | --- | --- |
| 1 | All 4 analysis jobs completed | PASS (completed ×4, attempt 1 each) |
| 2 | Batch counters | PASS (completed=4, failed=0) |
| 3 | measure_scores persisted | PASS (6 per company × 4) |
| 4 | Isolated job-children ran concurrently | PASS (target 4; max concurrent seen 12) |
| 5 | Real Chromium under job-children | PASS (peak 35 procs, 3458 MB) |
| 6 | No BullMQ stalled events | PASS (0) |
| 7 | Lock renewed ≥1/job | PASS (renewals 3 / 5 / 7 / 4) |
| 8 | No descendants after completion | PASS (0, Chromium 0) |
| 9 | No orphaned Chromium host-wide | PASS (none) |
| 10 | No quarantined children | PASS (0; recovery override never invoked) |
| 11 | Broker permits all returned | PASS (llm 0/0/8, browser 0/0/1, proc 0/0/4) |
| 12 | Integration verdict | INTEGRATION PASS |

### 10.2 Observed peaks (actual trial environment — not a production-equivalence claim)

- Concurrency / forking: WORKER_CONCURRENCY=4 honoured; peak 12 concurrent forked job-children — each of the 4 concurrent jobs forks nested analysis children, so the isolation model peaks at ~3× the job-concurrency in live forked children. Peak 40 total descendants (incl. Chromium helpers), 35 Chromium processes.

- Memory: peak descendant RSS 4027 MB (~3.9 GB) — Chromium 3458 MB, parent 140 MB (max parent 166 MB). ~50 % headroom below the 8 GB ceiling; no OOM-kill. (Note: capacity scales with concurrent children × Chromium, so the 12-children peak is the figure to size production RAM against.)

- Parent health / timing: batch elapsed ~58.8 s; max fork time 4.3 ms; max handler time 0.39 ms; 439 broker messages; 0 late reports discarded. 0 stalled, 0 failed events.

- Cleanup (teardown driven from the parent, not the children): after completion descendants 0, Chromium 0, job-children 0, descendant RSS 0, parent 142 MB; no host-wide orphan Chromium; 0 quarantined children; all broker permits returned.

### 10.3 Cost (clearly-labelled estimate)

Railway bills consumed GB-min / vCPU-min, and per-run cost is not exposed via the GraphQL usage API (only billing-cycle aggregates), so this is an estimate, not a metered figure:

- Worker — allocation window ~15 min (first deploy 22:34 UTC → env delete 22:49 UTC). Conservative upper bound at the 8 GB / 4 vCPU ceiling: RAM 8 × 15 × $0.000231 ≈ $0.028; CPU 4 × 15 × $0.000463 ≈ $0.028 ⇒ ≈ $0.055. Actual is lower (billed on ~4 GB peak RSS, far less at idle, and CPU near-cap only during the ~90 s active analysis window).

- Supporting Postgres + Redis — small default footprint, ~20 min ⇒ ≈ $0.01.

- Total trial ≈ $0.06 (upper bound) — well within the pre-authorized ~$0.33 ceiling.

### 10.4 Interpretation

The isolation path on fix/worker-isolation ran cleanly under 4-way concurrency on a capped, isolated Railway replica: four jobs each in a real forked child with real Chromium completed with correct persistence, locks renewed without stalls, and fully clean teardown (zero descendants, zero orphans, zero quarantine, all permits returned) driven from the parent. Memory stayed at ~3.9 GB peak against the 8 GB ceiling. Isolation reliability (the clean-teardown / no-leak property) is reported here independently of completion time, per the standing distinction.

Scope of the claim: this exercises the isolation/fork/Chromium/cleanup mechanics under synthetic providers and a synthetic corpus on a single capped replica in a single region — it is not a production-load or production-equivalence test, and the 8 GB / 4 vCPU figures are trial ceilings, not production reservations. One real environmental gap was surfaced and fixed in the trial driver (§9.6); it should be addressed in the real deploy path (ensure migrate-*.sql are applied, e.g. via db:push, on any freshly-bootstrapped environment). No production change, no VM resize, no merge, no enablement, and no Trial 2 were performed.