# Deliverable 42 — Issue 1 integrated into the framework builder + full-app agnosticism re-sweep; Issue 2 deferred

Date: 2026-10-19 Author: CompanyIQ engineering Commits: a8302a1 (Part A — builder stability), a3df49a (Part B — agnosticism audit doc) Production SHA (verified live): a3df49a — production app and worker both SUCCESS @ 2026-10-19T11:29:39Z Verdict impact: Yes→No = 0, No→Yes = 0, Total flips = 0

## 1. What you asked for

- Defer Issue 2 instead of doing it now.

- The Issue 1 solution should be implemented at the level of the framework builder, not based on a specific framework — integrated into the LLM builder — validated by creating a new framework.

- Review the whole application to ensure it is topic- and company-agnostic, with no requirements or components tailored to any specific topic or company.

This deliverable records all three outcomes. There is no runtime verdict change in any of them: Part A is build-time/advisory, Part B is documentation, and Issue 2 was not touched.

## 2. Issue 2 — deferred (recorded, not implemented)

Issue 2 (human-analyst holdout to validate the B5 context-trim on-flip gate) is deferred at your request. No code, config, env flag, or batch was run for it. The on-flip gate for B5 remains deliberately unarmed and CONTEXT_COST_POLICY stays in shadow (owner decision A, ledger 2026-10-19) — exactly as before. Nothing about Issue 2’s eventual implementation is pre-empted or blocked by this turn’s work.

## 3. Issue 1 — now hardened at the builder level (every new framework, by design)

### 3.1 Approach: audit-first, then close the one real gap

Before writing anything, the existing builder (server/lib/framework-v2/) was audited for reproducibility machinery. It already had a substantial amount:

- C11 (rules.ts) — the ERROR-level degree-word gate that blocks a build when a measure’s verdict criteria hinge on unquantified degree words.

- C12 (rules.ts) — the INFO-level companion signal.

- edit-proposer.ts — residual-instability / ambiguous-criteria detection that proposes rewrites, driven by multiple scoring runs.

- edit-applier.ts — ambiguity-removal when applying proposed edits.

- quality-metrics.ts — a cross-run reliability dimension (kappa / agreement).

- End-to-end per-cell stability was already surfaced: analyzer.ts:3576 maps self-consistency agreement to a confidence level (High/Med/Low, plus [Self-consistency N/M]) → api.ts → ResultsPage CSV.

The single genuine gap: all of the above required actual scoring runs to detect instability. There was no build-time, zero-runs-needed check that inspects a newly-authored measure’s own verdict logic and warns the author before any company is ever scored. That is the gap this work closes — and it closes it in the builder, so it applies to every framework created from now on, not to any one framework.

### 3.2 What was added (Part A, commit a8302a1 — 6 files, +467/−8)

- New pure module server/lib/framework-v2/verdict-stability.ts (~191 lines). Exposes classifyMeasureStability, which classifies each measure as stable or borderline purely from the measure’s own text/criteria — no scoring runs required. It is completely topic-agnostic: it composes the same ambiguity predicates already used by C11/C12, which are now exported from rules.ts (zero logic change in rules.ts — only the export surface widened, so the one definition is shared, never duplicated).

- Wired into the existing builder review surface. measure-design-diagnostic.ts — the builder’s pre-test diagnostic that authors already see — now emits an advisory verdict_instability_risk finding, one per reason, for borderline measures. This is the integration point you asked for: it lives inside the builder’s own existing feedback surface, so creating a new framework exercises it automatically.

- Advisory, not a new hard gate. The new finding is informational. The sole ERROR-level build gate remains C11 (unchanged); C12 remains INFO. We did not newly block any build — that would change builder behaviour beyond scope and risk false-blocking legitimate frameworks. Authors are warned early; they are not newly stopped.

- One shared guidance constant. COUNTABLE_REWRITE_GUIDANCE is defined once and consumed by both the new build-time path and the existing edit-proposer.ts post-hoc multi-run rationale — no duplicated wording.

### 3.3 How you validate it

Create a new framework in Framework Builder V2 with a deliberately vague verdict criterion (e.g. a measure that turns on an unquantified degree word like “substantial” or “adequate”). The builder’s measure-design diagnostic should surface a verdict_instability_risk advisory for that measure before you run any scoring — pointing at the specific ambiguity and the countable-rewrite guidance. A tightly-quantified measure should produce no such advisory. Because the check is framework-agnostic, the same behaviour holds for any topic.

### 3.4 Why this is verdict-invariant

The classifier runs at build/author time and emits advisory text only. It does not touch the analyzer, the scoring prompt, the evidence pack, self-consistency, or any lever. No existing framework’s scores change. Yes→No = 0, No→Yes = 0.

## 4. Agnosticism re-sweep (Part B, commit a3df49a — documentation only)

A full-app re-sweep of server/, shared/, and client/src/ was run for topic-specific literals (AI/ML/LLM/AGI/GPAI, ESG/climate/nature families), company names / tickers / ISINs from the original AI-governance roster, and any hardcoded framework-id / measure-id / measure-name strings that gate behaviour. The verbatim greps and the full findings table are recorded in GENERICNESS_AUDIT.md §5.

Result: no code fixes required. The sweep found no genuine hidden single-topic or single-company gate. Every topic/company literal encountered falls into one of four benign classes, each reviewed and kept:

- Multi-topic illustrative prompt examples (e.g. intake-prompt.ts, topic-lexicon.ts list TNFD/TCFD/SBTi and LLM/AGI/GPAI side by side) — these teach the model to emit the right acronyms for whatever topic it is given; removing them weakens every topic equally.

- Regression comments and test fixtures (including the Prudential ISIN motivation comment for the R5e domain bug) — not production gates.

- Universal framework-pillar / disclosure-document / document-format constructs — e.g. passage-retrieval.ts routes on pillar names like Governance/Strategy/Risk/Metrics that every disclosure framework (TCFD/TNFD/ISSB) shares; discovery queries are built from framework.name at runtime and explicitly instructed not to emit generic ESG queries unless that is the topic; CSRD_TABLE_NOTATION_NOTE is a PDF-format parsing aid.

- Scoring infrastructure — model/provider names (deepseek, openai, anthropic, mistral, gemini, …) identify which model to call, not entities being scored.

Topic-specific behaviour throughout the app is derived at runtime from the framework’s own topicTerm / topicDescription / topicSynonyms / terminology and from the company record — never baked into shared code. The app and Framework Builder V2 are confirmed topic-agnostic at the gating level.

### 4.1 One residual risk — flagged for your decision, deliberately NOT changed

The scoring system prompt (analyzer.ts:569 and :725) opens with the persona “You are an expert ESG/governance analyst scoring corporate disclosures…”. For ESG-family topics (including AI governance, the product’s first target) this is on-topic; for a hypothetical non-ESG framework it is a mild framing prior.

- It is not a gate. The real subject is injected at runtime via Topic: ${topicDescription} and the anti-inference rules derive from framework.topicTerm. The persona cannot pin the output to any one topic or company.

- It was left unchanged on purpose. Editing the live scoring prompt is a verdict-affecting runtime change — on genuinely borderline measures a reworded persona could flip cells — which is (a) outside this turn’s build-time/advisory + agnosticism-refactor scope, and (b) impossible to validate without running a scoring batch, which is prohibited here.

- Recommended future handling (your call): generalise the persona to a neutral “expert analyst scoring corporate disclosures against a structured assessment framework”, then validate verdict stability on a frozen corpus before shipping. This needs an explicit go-ahead and an accepted scoring-batch cost — tell me if you want it scoped as its own change.

## 5. Gates (all green)

| Gate | Result |
| --- | --- |
| tsc --noEmit (server) | 62 pre-existing errors before → 62 after — 0 new from changed files (the +1 vs an earlier “61” note is pre-existing drift on main, not from this work) |
| Framework-builder test suite | 370 / 370 pass |
| Client build | No client code touched → no vite build required |
| Verdict impact | Yes→No = 0, No→Yes = 0, Total flips = 0 |
| Deploy parity | Local HEAD == origin/main == production app == production worker == a3df49a |

## 6. Constraint compliance

- Code tested == code in production. HEAD == origin/main == both production Railway services == a3df49a; the builder suite ran against exactly that tree.

- Yes→No / No→Yes totals in summary tables. 0 / 0 / 0 — stated above; the work is build-time/advisory (Part A) and documentation (Part B), verdict-invariant by construction.

- Framework-level, not company/topic-specific. The stability classifier is a pure topic-agnostic module in the builder; the agnosticism sweep confirmed 0 hidden gates.

- Relevant text never dropped. Part A emits advisory flags only; Part B is docs. No retrieval, trim, or B5 change — B5 stays in shadow.

- Phase 2 — no human review of thousands of companies. The builder hardening is automatic at author time; no per-result human review was added.